PERFECT DARK 2

Implementation Plan

Post-Playtest Priority Roadmap -- April 20, 2026

Prepared for: Cursor AI Code Editor

Source: Playtest analysis + client/server log forensics

Certainty Legend: HIGH = root cause identified, fix path clear  |  MEDIUM = strong hypothesis, needs verification  |  LOW = requires exploration first

# Build Environment

Before any build, source the environment. From bash:

source devtools/build-env.sh && ninja -C Build pd pd-server

From PowerShell:

.\devtools\build-headless.ps1

This sets TEMP, TMP, and prepends /c/msys64/mingw64/bin to PATH. Clean both-target build takes ~60s. If build exceeds 5 minutes, investigate -- do not wait.

# Context System

This project uses a structured context system in context/. Before starting work, read:

- context/README.md -- master index

- context/constraints.md -- active and removed constraints

- context/session-log.md -- last 2-3 sessions

- context/tasks-current.md -- active punch list

- context/bugs.md -- full bug tracker with root cause analysis

Also cross-reference the latest weekly Super Audit at context/audits/2026-04-20-full.md against open bugs. The audit may surface issues not yet manually logged.

Key architectural pattern: All menus use ImGui (not legacy N64 menuPush/menuPop). The menu pool system (port/src/menupool.c) handles dialog acquisition with MENU_TYPE dedup and input context ownership via menupoolAcquireDialog/menupoolReleaseDialog. Input contexts are managed through port/src/inputctx.c with a stack-based push/pop model.

# Priority 1: Match + Campaign/Co-op Stability

Goal: Get matches and solo campaigns playable without crashes or broken input. This is the gate for all other work.

## B-209: Hold/Tap ACTION_USE Regression

| B-209 | Severity: HIGH | [Certainty: HIGH] | OPEN |
| --- | --- | --- | --- |

### Problem

The hold/tap discriminator merged in commit 4004cf9c broke both interact (hold) and reload (tap). Log evidence: vk=521 (X button) fires action=24(Use) on every press during gameplay, but zero action=23(Reload) entries appear. Neither interact nor reload works in practice.

### Root Cause Analysis

[Certainty: HIGH] The hold/tap session remapped X/F to ACTION_USE only, with R as dedicated reload. The bondmove.c synthesis was supposed to convert tap-X into X_BUTTON for reload, but the synthesis path is broken. Two likely failure points:

- The tap detection in bondmove.c never triggers because the ActionState up_time_ms / down_time_ms thresholds are not being evaluated correctly against the new action binding

- X_BUTTON no longer maps to Reload in the action system after the binding cleanup -- the legacy button flag path was severed

### Files to Modify

- src/game/bondmove.c -- hold/tap discriminator synthesis logic

- port/src/actionmap.c -- ActionState extended with down_time_ms/up_time_ms/hold_consumed; helpers actionHeldForMs, actionWasTap, actionConsumeHold, actionHoldConsumed, actionHoldProgress

- port/fast3d/pdgui_interact_prompt.cpp -- hold progress visualization

### Implementation Steps

- Add diagnostic logging in bondmove.c at the synthesis point: log when the tap threshold (250ms) is evaluated, what down_time_ms value is, and whether X_BUTTON is being set

- Verify in actionmap.c that ACTION_USE fires both DOWN and UP events so the tap detector can measure duration. Check actionWasTap() returns true for quick presses

- Trace the X_BUTTON -> Reload path: after bondmove.c sets the button flag, does the weapon system (src/game/guncore.c / weaponcore.c) still check for X_BUTTON to initiate reload? The action map refactor may have removed this check

- If the legacy button flag path is severed, the cleaner fix is: tap-X should directly fire ACTION_RELOAD through the action system instead of synthesizing X_BUTTON. Add actionFireSynthetic(ACTION_RELOAD) or equivalent

- For hold-X (interact): verify actionHeldForMs(ACTION_USE) > 250ms triggers the interact path in bondmove.c. The hold/tap system expects: hold crosses 250ms -> fires A_BUTTON equivalent for interact; tap releases under 250ms -> fires reload

### Verification

In gameplay: tap X -> weapon reloads. Hold X near a door/terminal -> interact prompt fills, action triggers. Log should show both action=23(Reload) on tap and action=24(Use) held events. Test with both keyboard (F key) and controller (A button).

## B-204: 31-Bot Crash (0xc0000005)

| B-204 | Severity: HIGH | [Certainty: MEDIUM] | OPEN |
| --- | --- | --- | --- |

### Problem

Hard crash (ACCESS_VIOLATION) during local MP with 31 bots on Complex after ~7 minutes. Crash during CHR.TICK processing (last tick: slot=15 chrnum=15 action=1). Frame time wildly inconsistent -- update240 jumping 2,3,5,35,4,1.

### Root Cause Analysis

[Certainty: MEDIUM] Two hypotheses, likely related:

- Frame budget exhaustion (likely primary): Bot AI ticks are serial per-frame. With 31 bots, the CHR.TICK loop consumes the entire frame budget, causing update240 to spike wildly. When update240 jumps to 35 (from normal 2-4), the physics/collision system processes 35 ticks worth of movement in one frame, creating race windows where bot pointers become dangling (bot dies mid-tick, another bot's AI references it)

- Direct array bounds: The crash at slot=15 during CHR.TICK could be an out-of-bounds array access in bot pathfinding. g_ChrSlots[] or waypoint arrays may have static limits exceeded by 31 concurrent bots + player

### Files to Investigate

- src/game/chr/chraction.c -- CHR.TICK main loop, the crash site

- src/game/bot.c -- bot AI main loop, botSpawnAll, stuck detection

- src/game/chr/chr.c -- chrSlot management, MAX_CHRS

- src/game/player.c -- player reset, spawn pool interaction

### Implementation Steps

- First: build with debug symbols and reproduce the crash to get the exact line. The backtrace addresses from the playtest log need addr2line resolution against the debug build

- Add bounds checking in the CHR.TICK loop: before accessing any chrSlot pointer, verify slot < MAX_CHRS and chr != NULL. Add assert(slot >= 0 && slot < MAX_CHRS) at the loop entry

- Add a frame-budget guard: if update240 exceeds a threshold (e.g., 10), cap it and log a WARNING. This prevents the cascade where a single slow frame causes physics to process too many ticks

- This bug is closely related to Priority 5 (bot async batches). The long-term fix is to move bot AI to async processing. Short-term: cap update240 and add null guards

Note: This crash may share a root cause with B-205 (audio performance). Fixing the frame budget issue addresses both symptoms.

## B-206: All Bots Spawn in Void on Area 52

| B-206 | Severity: HIGH | [Certainty: MEDIUM] | OPEN |
| --- | --- | --- | --- |

### Problem

All 31 bots spawn at (0,100,0) on Area 52 (stagenum 0x3b). Every bot slot logged WARNING: SPAWN: bot slot=N in void at (0,100,0) -- re-spawning. The re-spawn recovery fires but all 31 hitting void suggests zero valid spawn pads.

### Root Cause Analysis

[Certainty: MEDIUM] Same spawn-collapse class as B-174 (Car Park). Three hypotheses:

- Area 52's MP setup file has insufficient INTROCMD_SPAWN pads, so g_SpawnPoints[] is underpopulated or empty

- The spawn pad positions exist but fail the raycast-budget validation (multi-ray cast: no backfaces, distance-sum budget threshold) introduced for spawn quality

- The catalog ID for Area 52 (base:arena_area52 or similar) resolves to the wrong stagenum, so the spawn data is loaded for a different stage

### Files to Investigate

- src/game/playerreset.c -- g_SpawnPoints[] population, spawnPoolBuildGlobal

- src/game/spawnpool.c -- spawn pool build and selection logic

- src/game/player.c lines 230-513 -- playerChooseSpawnLocation, pool bypass logic

### Implementation Steps

- Check the SPAWN.DIAG output in the playtest log for Area 52: SPAWN: summary stage=0x3b npts=N. If N == 0 or N == 1, the problem is pad data, not selection

- Grep for stagenum 0x3b in the setup files to verify spawn pad definitions exist. The setup files are loaded via the stage table -- check that the catalog resolves base:arena_area52 to the correct stagenum

- If spawn pads exist but all fail validation: relax the raycast budget for this stage, or add a fallback that uses room centers when all pads fail validation

- General hardening: when g_NumSpawnPoints == 0 after stage load, log an ERROR and populate with room-center fallback positions instead of defaulting to (0,100,0)

## B-203: D-Pad Right Firing Mode Unmapped

| B-203 | Severity: MED | [Certainty: HIGH] | OPEN |
| --- | --- | --- | --- |

### Root Cause

[Certainty: HIGH] Log confirms: WARNING: DIAG fireVk: vk=531 player=0 NO BINDING FOUND in 1 active IMCs. The D-pad right virtual key (531) has no action binding in the gameplay Input Mapping Context (IMC). This is simply a missing binding -- the action exists but was never wired to this input.

### Files to Modify

- port/src/actionmap.c -- default bindings for the gameplay IMC

### Implementation

- Find the ACTION_FIRE_MODE (or ACTION_CHANGE_FIRE_MODE) action definition in actionmap.c

- Add binding: vk=531 (D-pad right) -> ACTION_FIRE_MODE in the gameplay IMC default bindings

- Also verify the keyboard binding for firing mode change (likely B or similar) is present. Check the action-to-legacy-button mapping so the weapon system receives the correct button flag

## B-202: Weapon Wheel Camera Lock + Highlight

| B-202 | Severity: MED | [Certainty: MEDIUM] | OPEN |
| --- | --- | --- | --- |

### Problem

Two issues: (1) player camera moves while the weapon wheel radial menu is open -- should be locked, (2) selection highlighting is unclear/strange.

### Root Cause Analysis

[Certainty: MEDIUM] The weapon wheel likely renders as an overlay without suppressing the gameplay camera input. When the wheel opens, it should either push an input context that blocks camera actions, or set a flag that the camera system checks.

### Exploration Advice

- Search for the weapon wheel renderer: grep for "weapon wheel" or "radial" in port/fast3d/ and src/game/

- Check if the weapon wheel pushes an input context via menupoolAcquireDialog or inputCtxPush. If not, that's the camera-lock bug

- For the highlight: the radial menu segments likely use angular distance from the stick direction to determine selection. Check the rendering code for the highlight calculation and ensure there's clear visual feedback (glow, color change, scale) on the selected segment

- Pattern reference: look at how the pause menu handles input context ownership -- the weapon wheel should follow the same pattern but remain transparent (not a full dialog)

## B-210: Mods Menu Controller Input Bleed

| B-210 | Severity: MED | [Certainty: HIGH] | OPEN |
| --- | --- | --- | --- |

### Root Cause

[Certainty: HIGH] Same input-bleed class as B-198 (endscreen debounce). The A press that triggers the Mods menu row on the Main Menu also fires as a CancelUse/Back on the first frame of the freshly-pushed Mods dialog, popping it instantly. Mouse click works because click and Escape are separate events.

### Files to Modify

- port/fast3d/pdgui_menu_mainmenu.cpp -- Mods menu entry point, and/or the Mods dialog renderer

### Implementation

Apply the same debounce pattern used in B-198: track an s_OpenFrame counter on the Mods dialog. On the first 3 frames after OpenPopup or dialog push, reject A/Enter/B/Esc input events. This prevents the DOWN event that triggered the menu row from bleeding through as a navigation action on the dialog's first frame. The B-198 fix in pdgui_menu_endscreen.cpp / pdgui_menu_warning.cpp is the reference implementation.

# Priority 2: The Grid (Live Bot Testing Arena)

Goal: Fix The Grid so live bot testing works. This is Mike's next testing priority after match stability.

## B-216: The Grid Broken -- Reloads CI

| B-216 | Severity: HIGH | [Certainty: MEDIUM] | OPEN |
| --- | --- | --- | --- |

### Problem

Selecting The Grid from the main menu reloads the CI entry point instead of launching the Grid arena. Menus break afterward.

### Root Cause Analysis

[Certainty: MEDIUM] The Grid's stage launch path is falling through to the CI reload. B-173 fixed a related issue where the Main Menu dialog persisted during Grid sessions (Forge sessions used mainChangeToStage(STAGE_CITRAINING) which is correct -- The Grid IS CI Training with the Grid HUD overlay). The breakage is likely one of:

- The Grid's stagenum isn't resolving correctly through the catalog, so mainChangeToStage receives an invalid or CI-default stagenum

- The stage transition fires but the Grid session flag (forgeSessionIsActive()) isn't being set before the transition, so on arrival the Grid HUD doesn't activate and the menu system falls through

- A regression from a recent menu stack cleanup causes the stage change to be intercepted by the menu system before it completes

### Files to Investigate

port/fast3d/pdgui_menu_mainmenu.cpp   -- "The Grid" button handler

port/fast3d/pdgui_menu_forge.cpp      -- pdguiForgeStartSession, forgeSessionIsActive

port/src/forgemode.c                  -- Grid session state management

src/lib/main.c                        -- mainChangeToStage transition logic

### Implementation Steps

- Add diagnostic logging at the Grid button press: log the stagenum being passed to mainChangeToStage, and whether forgeSessionIsActive() returns true after the call

- Trace pdguiForgeStartSession in pdgui_menu_forge.cpp: verify it sets the session flag, calls mainChangeToStage(STAGE_CITRAINING), and that the Main Menu's forgeSessionIsActive() early-return (from B-173 fix) is still intact

- Check if any recent commit modified the stage transition path in main.c that might intercept or redirect the CI Training stage load

- After fix: verify Grid enters NORMAL mode, F7 toggles to FREEFLY, and exit returns to Main Menu cleanly

# Priority 3: Custom Character Skins + Online Distribution

Goal: Fix the Skin Editor and establish the network pipeline for custom skins to flow to other players in online matches.

## B-213: Skin Editor Cluster (4 Sub-Issues)

| B-213 | Severity: MED | [Certainty: MEDIUM] | OPEN |
| --- | --- | --- | --- |

### Sub-Issue 1: Menu Hierarchy Wrong

[Certainty: HIGH] Backing out of Skin Editor returns to Main Menu instead of Mods menu. The Skin Editor is not pushed as a child of the Mods dialog. Fix: ensure the Skin Editor is pushed via menuPushDialog as a child of the Mods menu dialog, not as a root dialog. When it pops, the Mods menu should be the next dialog on the stack.

Search for the Skin Editor push call in port/fast3d/pdgui_menu_mainmenu.cpp or the Mods list renderer. Change it from menuPushRootDialog to menuPushDialog with the Mods dialog as parent.

### Sub-Issue 2: Charpreview FBO Not Rendering (Black/White)

[Certainty: LOW] The 3D preview window remains black when selecting a character, and white when creating a new skin. The charpreview FBO path (pdgui_charpreview.c) isn't rendering the selected model.

Exploration advice: Start at pdgui_charpreview.c:631 (pdguiCharPreviewRenderDirect()). Verify it's being called by the Skin Editor renderer each frame. Check: (a) Is the correct model handle being passed from the character list selection? (b) Is the FBO being bound and cleared correctly? (c) Are the OpenGL draw calls executing (check for GL errors)? The "white" on new skin suggests the FBO is cleared but nothing is drawn. The "black" on character select suggests the FBO isn't even being cleared/bound.

### Sub-Issue 3: Character Selection Not Updating Preview

[Certainty: MEDIUM] Selecting a character in the list does not update the 3D preview. The selection callback likely isn't connected to the charpreview model setter. Look for the list selection handler and verify it calls the equivalent of pdguiCharPreviewSetModel(selectedModelHandle).

### Sub-Issue 4: Camera Zoom Too Close

[Certainty: HIGH] Initial camera zoom is uncomfortably close. This is a default value fix -- find the camera initialization in the Skin Editor's charpreview setup and adjust the default distance. Look for a zoom or distance or fov default value in the Skin Editor initialization path.

### Network Skin Distribution (New Feature)

[Certainty: LOW] This is new feature work, not a bug fix. The goal is for custom skins to flow to other players in online matches via the manifest/distribution system.

Exploration advice: The mod distribution pipeline (port/src/net/netmanifest.c, port/src/net/netdistrib.c) already handles transferring mod assets via SHA-256 hash verification. Custom skins need to be registered as distributable assets in the manifest. Study the existing MANIFEST_TYPE_COMPONENT flow for mods, and model the skin distribution after it. Key questions: What format are skin files saved in? Where are they stored? How does the catalog resolve them? The context/designs/ directory may have relevant design docs.

# Priority 4: Functional Background Music Without Lag

Goal: Mod music playback must be smooth -- both the Select Tunes menu and in-match audio under bot load.

## B-208: Select Tunes Screen Lag

| B-208 | Severity: MED | [Certainty: MEDIUM] | OPEN |
| --- | --- | --- | --- |

### Root Cause Analysis

[Certainty: MEDIUM] The Select Tunes screen is performing expensive work per-frame. Most likely: (a) audio preview decode is happening on the render thread instead of being cached/async, (b) the track list is being rebuilt from disk every frame instead of cached, (c) mod track metadata scanning is doing file I/O per frame.

### Files to Investigate

port/fast3d/pdgui_menu_mpsettings.cpp  -- renderSelectTunes

port/src/modmgr.c                      -- mod track enumeration

port/src/audio/                         -- audio decode pipeline

### Implementation

- Profile renderSelectTunes -- add timing around the track list build and any audio decode calls. Log per-frame time

- If the track list rebuild is per-frame: cache it on first entry and only rebuild on explicit refresh (mod add/remove)

- If audio preview is the bottleneck: decode the preview snippet on a background thread and cache the decoded PCM for playback

- Check for any per-frame file I/O (fsFileLoad, directory scanning) in the render path and move it to initialization

## B-205: Audio Performance Under Heavy Bot Load

| B-205 | Severity: MED | [Certainty: HIGH] | OPEN |
| --- | --- | --- | --- |

### Root Cause

[Certainty: HIGH] Log evidence: AUDIO[B-141]: 30s summary drops=209 underruns=36 hitches=82 frames=1800 gap(ms) max=453 mean=16. The bot AI tick loop consumes the entire frame budget, starving the audio mixer. Max gap of 453ms means nearly half a second with no audio processing. This is a frame-budget problem, not an audio system problem.

### Short-Term Fix

Cap update240 so a single frame can't process more than ~8 ticks. This limits the damage from frame spikes but doesn't solve the root cause (bot AI taking too long).

### Long-Term Fix

See Priority 5 below -- moving bot AI to async batches directly addresses this by spreading the bot tick cost across multiple frames. Alternatively, move the audio mixer to a dedicated thread that's independent of the game loop's frame timing.

# Priority 5: Bot Efficiency via Async Batches

Goal: Move bot AI ticks from serial per-frame processing to async batch processing. This is the root cause behind B-205 (audio starvation) and likely B-204 (31-bot crash).

[Certainty: LOW] This is architectural work that requires careful design. The current system processes all bot AI ticks synchronously in the game loop -- with 31 bots, this can consume the entire frame budget.

## Current Architecture

The CHR.TICK loop in src/game/chr/chraction.c processes every active character (players + bots) sequentially each frame. Each bot's AI tick involves pathfinding, target selection, weapon logic, and movement -- all blocking the main thread.

## Proposed Architecture

Split bot AI processing into batches across multiple frames:

- Batch partitioning: Divide bots into N groups (e.g., 4 groups of 8 for 31 bots). Each frame, only one group runs full AI. Other groups run a minimal tick (physics/collision only, no pathfinding/decision)

- Priority scheduling: Bots near the player or in combat get full ticks every frame. Distant bots can tick at lower frequency

- Frame budget guard: If the bot tick batch exceeds a time budget (e.g., 4ms), defer remaining bots to the next frame

- Thread offload (advanced): Move pathfinding calculations to a worker thread. Bot AI reads last frame's pathfinding results and submits new requests. This requires careful synchronization but provides the best throughput

## Exploration Starting Points

src/game/chr/chraction.c    -- CHR.TICK main loop, entry point for refactoring

src/game/bot.c              -- Bot AI logic, movement, target selection

src/game/chr/chr.c          -- Character slot management

src/lib/astar.c             -- Pathfinding (if it exists, or check src/game/nav/)

Key constraint: bot state mutations must remain on the main thread to avoid race conditions with the physics/collision system. Only read-only calculations (pathfinding, visibility checks) are safe to offload.

# Priority 6: Persistent Server Updates for Smooth Gameplay

Goal: Improve dedicated server live state synchronization for smoother online play.

[Certainty: LOW] This is platform-level infrastructure work. The specifics depend on what gameplay smoothness issues manifest during online testing (which requires Priority 1 stability first).

## Known Areas for Improvement

- Server-authoritative state sync: The server (port/src/net/net.c) manages room state and match state. Currently the sync rate and interpolation may not be tuned for smooth gameplay under varying latency

- Client prediction: The ENet-based networking in port/src/net/ handles player movement prediction on the client. Prediction errors (rubber-banding) under high bot counts would compound with B-204/B-205 frame issues

- Manifest/distribution: The mod distribution pipeline (B-172 fix area) needs hardening for large custom skin transfers. The Super Audit flagged SEC-8/SEC-9 (PVS/interest management) as unshipped -- these reduce bandwidth by only sending state for nearby entities

## Exploration Starting Points

port/src/net/net.c          -- Main networking, client/server state machine

port/src/net/netmsg.c       -- Message handlers (6000+ lines)

port/src/net/netmanifest.c  -- Mod manifest build/transfer

port/src/net/netdistrib.c   -- Asset distribution pipeline

context/audits/2026-04-20-full.md  -- Latest audit, security findings

Defer detailed implementation planning until Priority 1-4 are stable and online testing surfaces specific issues.

# Additional Open Bugs (Lower Priority)

These bugs were discovered during the same playtest cycle but are not on the critical path. Fix opportunistically or batch with related work.

## B-207: Neck Geometry Not Rendering

| B-207 | Severity: MED | [Certainty: MEDIUM] | OPEN |
| --- | --- | --- | --- |

[Certainty: MEDIUM] Head modeldefs load with parts=0 (root cause class: sp_body_108). The model loading pipeline fails to populate part data for heads. Log shows this for head_president, head_cassandra, head_dark_snow, head_biotech. Look at port/src/preprocess/filemodel.c and the modeldef loading path. The parts=0 condition means the geometry data section is empty after load, possibly due to a preprocessing bounds issue similar to B-195/B-197.

## B-214: Mod Deletion Does Not Refresh List

| B-214 | Severity: MED | [Certainty: HIGH] | OPEN |
| --- | --- | --- | --- |

[Certainty: HIGH] Simple UI refresh issue. After deleting a mod via context menu, the list widget is not rebuilt. Fix: in the delete handler (likely in port/fast3d/pdgui_menu_mainmenu.cpp or the mod list renderer), call modmgrRebuildCatalog() or equivalent and invalidate the list on the same frame.

## B-215: Scale Tool Empty List

| B-215 | Severity: LOW | [Certainty: LOW] | OPEN |
| --- | --- | --- | --- |

[Certainty: LOW] Scale tool list is not populated -- likely looking for the wrong asset type. Mike notes "I don't think we even need that now." Consider removing the Scale tool entirely rather than fixing it. If keeping it, check the asset type filter in the Scale tool's list population code.

# Appendix: Key Patterns and Conventions

## Menu Pool Pattern (S300)

Every dialog must be registered in port/src/menupool.c::menupoolInit with a unique MENU_TYPE. Dialogs sharing a pool type cause silent rejection of stacked pushes. The renderer calls menupoolAcquireDialog(def, &g_CtxImGuiMenu) on IsWindowAppearing and the pool system handles input context lifecycle automatically on close.

## Input Context Stack

Input contexts are pushed/popped via port/src/inputctx.c. The top context determines which IMC (Input Mapping Context) receives events. When a menu closes, its input context must pop so gameplay regains input. The pdguiIsActive() helper returns nonzero when any non-gameplay context is on top.

## Input Bleed Debounce Pattern

When a button press both triggers a menu open AND arrives as navigation in the new menu on the same frame, use a frame-counter debounce: track s_OpenFrame, reject input for 3 frames after open. Reference implementation: B-198 in pdgui_menu_warning.cpp.

## ImGui Focus Cleanup

When closing the last ImGui menu, call pdguiClearImGuiFocusAndNav() (B-196 fix) to prevent WantCaptureKeyboard from staying stuck. This fires in imguiMenuOnPop in port/src/inputctx.c.

## Catalog ID Convention

The catalog ID is the SOLE identity for all assets. Format: namespace:asset_name (e.g., base:arena_felicity). IDs must be human-readable. Wire format uses catalog ID strings, NOT integer hashes. No integer identity tolerance anywhere in the pipeline.

## Build Verification

After every change, run the headless build check:

source devtools/build-env.sh && ninja -C Build pd pd-server

Both targets must build clean. Line counts of modified files should be verified post-merge to catch truncation.

## Bug Logging Convention

After fixing a bug, update context/bugs.md with: commit SHA, fix description, verification steps. Also do a propagation check: does this same problem exist elsewhere? Fix the class, not just the instance.